RISK ASSESSMENT & MITIGATION MATRIX
Problem Scenario 3: Campus Network Architecture

The technical, systemic, and environmental risks highlighted below have been assessed for the implementation phase of the University of Cyberia's infrastructure project, along with actionable operational safeguards:

| Risk ID | Risk Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| RSK-01 | GNS3 standalone instance or underlying VM engine layers crash unexpectedly during deep node configuration. | Medium | High | Maintain incremental baseline rollbacks of all configuration files and systematically backup global '.gns3' workspace directories. |
| RSK-02 | Captive Portal backend page caching or iptables routing rules misfires, lock out standard loopback tracking requests. | Medium | High | Isolate DNS hijacking rules and standard web routing parameters in a localized isolated sandbox before running active deployment loops. |
| RSK-03 | Cisco IOS image layer command mismatches, preventing standard rate limiting or traffic shaping features from initializing. | Low | Medium | Standardize CLI templates matching specific active c7200 modules, using matching class-maps or access policy structures. |
| RSK-04 | Git version tree merge conflicts or directory asset deletion caused by simultaneous synchronization loops by distinct members. | High | Medium | Enforce centralized git deployment pipelines where Ali Kashan acts as the singular Gatekeeper executing final branches integration. |